QAfox Web Application – Test Summary Report

Date: 12/10/2025 – 18/10/2025

Created By: Anish Jain

Version: —

Report Outline

- Introduction

- Test Case Execution Status

- Defect Status

- Summary

Introduction

This test summary report outlines the testing activities conducted for the QAfox Web Application during the period 12 October 2025 to 18 October 2025.

The purpose of this report is to provide visibility into:

- The status of test cases executed during the test cycle.

- The defects identified and their breakdown by priority and type.

- Recommendations for improving quality and efficiency in the next testing cycle.

The QAfox platform was tested across major modules including Registration, Login, Search, Forgot Password, Add to Cart, Logout, and End-to-End workflows. Testing covered both positive and negative scenarios on supported browsers.

Test Case Execution Status

| Test Case Status | Current Cycle Results | Previous Cycle Results |
| --- | --- | --- |
| Total Number of Test Cases | 600 | — |
| Passed Test Cases | 488 (↑) | — |
| Failed Test Cases | 52 (↓) | — |
| Pending/Blocked Test Cases | 60 | — |

Execution Notes:

- Out of 600 executed test cases, 488 passed successfully, demonstrating strong application stability.

- 52 failed cases were mainly due to functional issues and workflow interruptions across Forgot Password, Logout, and some Add to Cart flows.

- 60 test cases were kept pending for re-execution due to environment or data setup issues.

- Overall pass rate: 81.3%, which is considered moderately stable for a mid-development build.

Defect Status

| Defect Priority | Number of Defects |
| --- | --- |
| High | 22 |
| Medium | 17 |
| Low | 13 |
| Total Defects | 52 |

| Defect Type | Number of Defects |
| --- | --- |
| Functional | 41 |
| UI/UX | 8 |
| Performance | 3 |

Defect Notes:

- The majority of defects are functional, concentrated in user authentication and cart operations.

- UI-related defects mostly involve alignment issues and inconsistent error messages.

- No critical crashes were observed; performance defects were minor lag issues during checkout and product search.

Summary

Testing for QAfox Web Application achieved an overall 81% pass rate, with most modules showing stable performance and only minor functional issues.